## Perception Armored

## Team Members: Anthony, Calvin, Evan, Ro

## Sprint 4 Review

Proof of Work~

- Front-End Team

- Back-End Team

- Report how the last Sprint went with regards to people

  - Perception Armored Team

    - As Scrum Master I could have done a better job at communicating when files where ready to be submitted. I relied on verbal communication while I should have also utilized web-based communication as well.

    - There’s obviously gaps in professional experience, but that deficit is made up for in willingness to learn, grow and succeed

    - Our group members have grown to accept each other’s strengths and weaknesses.

- Report how the last Sprint went with regards to Relationships

  - Front-End Team

    - There was a bit of tension regarding the nesting problem caused by the front-end team.

    - Front-End team has grown closer through their UI collaboration.

  - Back-End Team

    - Back-end Team has grown closer through their teamwork and cooperation with discovering different back-end options .

- Report how the last Sprint went with regards to Process

  - Front-End Team

    - The dev process has become very rocky due to an ever-evolving nesting problem.

  - Back-End Team

    - Back-end Team has been continuously setting the bar very high in the development process and continues to do great work.

- Report how the last Sprint went with regards to tools

  - Front-End Team

    - The front-end teams understanding of tools is continuing to grow slowly but steadily.

  - Back-End Team

    - Back-end Team has been researching new tools to aid in the dev process.

- Major items identified and listed

  - Perception armored

Our communication has been very rocky as the school year winds down but we have not allowed that to create a negative work environment. We continue to stay positive and keep our heads up. Backend team has been helping the front-end team with the understanding of tools and that has definitely increased our productivity.

- Improvements for next sprint

- Make sure everyone is familiar with what is being posted on Trello. Make sure that internal communication remains positive and does not create a hostile work environment. Continue to grow our understanding of the tools we use in the project.