Perception Armored

Team Members: Anthony, Calvin, Evan, Ro

Scrum Meeting 1A

**Requirements ~**

* **Team members goals:**

Anthony

* Balsamiq roadmap (ongoing task as project continues)
* Subscription page

Evan

* Landing page
* Styling

Ro

* Dev blog/user forum page
* **SCRUM Master goals:**
* Create application suite
* Build subscription page
* **Next plan goals:**

Anthony

* Balsamiq map
* About us/mission page

Evan

* Style pages as they are finished
* Finalize landing page

Ro

* Push dev blog/user forum into GitHub
* Skeleton phone app in Python

Calvin

* Support page
* **Roadblocks:**
* Confusions with meeting time, we only had 2 members show up for this meeting. Maybe try to be clearer as to when meetings are for next time as I feel like maybe I wasn’t clear enough and just assumed everyone knew that we would meet at the same times we did last week.
* Stemming off the last bullet, I want to push the use of Trello. We agreed to use this application to help organization in terms of tasks that needed to be completed for each sprint. I also put our meeting times up on our board to act as a reminder for us in case we were to forget, and we still didn’t have everyone.
* Decided that questions/comments about specific assignments should be done on Trello, questions about overall project should be through teams.