Perception Armored

Team Members: Anthony, Calvin, Evan, Ro

Scrum Meeting 2B

**Requirements ~**

* **Team members goals:**

Anthony

* Download page – just need python buttons from Ro
* Subscription page – passed on to Evan
* About us/mission page

Evan

* Upload landing page to GitHub
* Styling stuff
* Make navigation links work

Ro

* Upload dev blog/user forum page to GitHub
* Work on Python application and upload to GitHub
* **SCRUM Master goals:**
* Finish and upload support page to GitHub
* Subscription page – passed on to Evan
* **Next plan goals:**

Anthony

* SSL certificate
* Complete download page once Ro pushes python buttons
* Work with Vivado

Evan

* Connect all the pages together - make navigation links work
* Style pages if need be

Ro

* Complete skeleton phone app in Python and get uploaded

Calvin

* Download Vivado – prepare to get familiar with Vivado and Verilog for Monday
* Done with my tasks – help finalize site and get everything working
* **Roadblocks:**
* Troubles with Git. Some members are having troubles with pushing things to the GitHub using Git – solve this by having them drag and drop in GitHub repository through the browser
* Professionalism – Overall struggle with being professional as a group and understanding what we are doing and what needs to get done. I think it stems from just having other responsibilities and things we need to do. It seems like maybe we aren’t taking it as serious as we should, and instead of treating it just like a school project, we need to treat it like a potential real business or else nothing will get done.
* Workflow – Because of the problems with Git and being busy with other things in life, our ability to flow and work smoothly has taken a huge hit.
* We need to ask Amalan how to open a .php page after clicking a hyperlink to it in an html file. Instead of opening our table, it instead just shows the code in the browser.