Perception Armored

Team Members: Anthony, Calvin, Evan, Ro

Scrum Meeting 2C

**Requirements ~**

* **Team members goals:**

Anthony

* Vivado - downloaded
* SSL Certificate
* Use Ro’s python application for download page

Evan

* Combine the pages, make people able to go from 1 page to another via navigation bar
* Styling

Ro

* Push python app to GitHub
* **SCRUM Master goals:**
* Vivado downloaded
* **Next plan goals:**

Anthony

* SSL Cert
* Balsamiq roadmap

Evan

* Style pages – nothing too crazy

Ro

* Push skeleton python application

Calvin

* Nothing left at this point in terms of assigned work – but I will try to make sure everything goes smoothly for the rest of the time I am scrum master. We are pretty much done at this point, just a little bit more work to do.
* **Roadblocks:**
* Personal lives – busy weekends, some of us not feeling the best. Just normal life things that happen. Nothing you can really do about it except make sure everyone got their work done.
* May require Amalan’s help with some things having to do with our subscription page and overall site in general. We just don’t have the experience like he does with some of the things regarding PHP and could use his help. Shouldn’t be too much, though.
* Didn’t have the time to get to the validation app like originally planned. Tags along with the first bullet point of life things getting in the way.