Perception Armored

Team Members: Anthony, Calvin, Evan, Ro

Sprint 2 Review

**Requirements ~**

* **Demo showing progress of sprint:**
  + we got a rough outline and skeleton of our website pretty much completed. The only page we are having issues with is our subscription page, which we are meeting with Amalan tomorrow to discuss and fix. Every other page is completed and works fine.

Graphical user interface, application

Description automatically generated

A screenshot of a computer

Description automatically generated

A picture containing text, electronics, display

Description automatically generated

(we have decided to get rid of the pokedex creator to avoid any flak from Nintendo in the future, but for proof of completion purposes we left it in for now)

* **Report how the last Sprint went with regards to people**
  + Everyone worked well together and there are no issues regarding people.

**Report how the last Sprint went with regards to relationships**

* + Everyone seems to be motivated and ready to tackle this project. After hearing that the president of Dunwoody is interested in our project and wants to sit in for the presentation, we are even more excited and willing to work hard and get this working. It’s all slowly starting to come together, and we are very proud of how far we have come in these past 2 weeks.
* **Report how the last Sprint went with regards to process**
  + Meeting date confusion – One of our meetings did not go according to plan as a couple of us forgot what time our meeting was. We have since straightened that problem out and are now on the same page. I do understand that it can get confusing at times, as we are quite busy with life and other classes and jobs outside of school.
* **Report how the last Sprint went with regards to tools**
  + Trello – We decided to use Trello to keep track of all our tasks and be able to have them in one spot. So far it has been an awesome tool and has greatly helped us in this process. This sprint would have been much harder without it.
  + Teams – in terms of general communication teams has been working quite well for us. It’s a great tool for chatting to each other and it’s great for us when we need to do hybrid meetings.
* **Identify and order the major items that went well**
  + Communication – I felt like our communication skills were very well this week and we did not hesitate to reach out if there was a problem or a concern.
  + Task completion – For as busy as we are, we completed all our tasks for the week, and I’m very happy with that because we had a lot to get done.
  + Help from professors – We got the opportunity to meet with Matthew Beckler, an electrical engineering professor here at Dunwoody. It was great to get his insight and help with the fpga boards and it was awesome that he dedicated an hour of his time to meet with us.
* **Identify Potential Improvements**
  + Workflow – It felt like a lot of time during the meetings was spent playing catch up or fixing problems that should have been addressed a long time ago. Regardless of these issues we pushed through them and got our work done. We were just delayed at times.
  + Time management(?) – We ended up having to push a couple of things back to next sprint due to not having enough time to get them done. I’d say it’s more of a “hey, life happens” kind of an issue rather than a time management one. Perhaps if we used our time better things could have been completed earlier, giving us more time to work on other things.