Perception Armored

Team Members: Anthony, Calvin, Evan, Ro

Daily Scrum S3a

**Requirements ~**

* **What did you do today?**
  + Showed off secure site (SSL Certificate)
    - On 4/13 I was able to get the SSL cert up and running and now have our site ready to accept subscription-based cash money! <https://perceptionarmored.com>
  + Briefly talked about what Amalan showed us on 4/13 regarding the subscription the Validation App
    - Amalan has showed us how to properly implement multiple roles within a PHP database which we will be working on throughout the sprint as we finalize the website
* **What is plan for tomorrow?**
  + Focused on user stories for next sprint meeting
    - With the overhaul of our project’s demo “Proof of Concept” using the Blade Servers, we’re in uncharted territory. We didn’t have a lot of time to go over this aspect and decided to make it simple for everyone. Making only the user stories due to me by next Sprint meeting gave members opportunity to focus on family and other classes during this Easter break. Here’s reminder of what user stories we agreed to at the Sprint 3 planning meeting
      * Youth 15 – 18 (Ro)
        + Shark Attack
        + Social Media App (In lieu of getting sued by Ninte\*\*\* for using previous Po\*\*\*\*\* app with due to increased project presentation visibility)
      * Professional 19 – 25 (Anthony
        + Craigslist Scraper
        + Crime Watcher
      * Enterprise 26 – 60 (Calvin)
        + Geological Heatmap
        + Restaurant Tracker
      * Everyone (Evan)
        + Netflix
        + Weather
* **What are the blockers?**
  + Members having technical difficulty with pushing their local git repository
  + Members not showing up to meeting on time
  + Rethinking entirety for our Proof of Concept