Perception Armored

Team Members: Anthony, Calvin, Evan, Ro

Daily Scrum S3d

**Requirements ~**

* **What did you do today?**
  + Ensured fundamental understanding of Blade server access for all
    - Calvin showed us all how he simply took your e-mail key and plugged it into the VM Ware to gain access. We all were able to understand and were blown away to seeing him moving the mouse cursor on all of our screens. Evan understands he will need to put his files onto this server now that he has access and can log into it.
  + Planned out Proof of Concept once access to Blade server is 100% confirmed
    - We talked about having a script planned out on the blade server with a power to go along with the presentation. If worst case scenario happens and 3 of us are sick, that 1 person should be able to present by taking the script and going through the power point, which makes the proof of concept bullet proof.
  + Talked about breaking off into Frontend and Backend
    - We discussed now that the access is there, we can essentially start putting the power point together and have get the presentation ready.
* **What is plan for tomorrow?**
  + (Backend) Working on finishing the validation PHP app
    - Amalan told us HOW to do it, but with the huge pivot and 3 day weekend, we’ve fallen behind on this step and need to complete this asap
  + (Frontend) Finalizing website for aesthetics and functionality
    - Integrating Evan’s code into GitHub and now starting the finishing polish on the remaining pages of the site map
  + Roughly plan and decide Sprint 4 SCRUM master
    - To give leadership opportunities to everyone, next SCRUM will be either Evan or Ro, but I’ve decided to let them decide this week between themselves what next sprint will look like and who will take charge
* **What are the blockers?**
  + VM Ware credentials (Checking with IT)