Perception Armored

Team Members: Anthony, Calvin, Evan, Ro

Daily Scrum S3e

**Requirements ~**

* **What did you do today?**
  + (Backend) Continued working on the proof of concept via VM Ware
    - Installed Docker on the “app server” that will host the executables
    - We decided to forgo all our placeholder apps since we are racing against time to have a demo and decided to just put our simple BMI calculator from Amalan’s class onto the server as a small testing app.
      * The fewer dependencies the faster the demo and the less work Docker would need to do. For right now it’s all about getting the pipe work and foundation complete
  + (Frontend) Finalizing website for aesthetics and functionality
    - To just have some sort of working and presentable website, we decided to use CSS Zen layout to get out site going. This will greatly speed up the process for development
  + Decided Sprint 4 SCRUM Master
    - Through elimination and attendance, Ro will be next SCRUM Master for Sprint 4
* **What is plan for tomorrow?**
  + Show off new functionality of PHP integration with web server
    - Through trial and error, I found out that the server I had paid for was being severely underutilized. It already had the PHP engine and piping all set up perfectly. Everything just worked!
  + Discuss integration of new member with Evan
    - Evan missed the discussion, so we need to fill him in on the master plan to have the new member work on C# apps to replace out placeholder apps. If it works it’ll be a hit a hit, if not, he won’t affect our grade or progress at all!
  + Docker integration with VM Ware
    - We’re almost there! The server isn’t the fastest but it’s doing its thing. The updates are slow when I’m working on it at home, and I want to check in with Calvin to see if he’s experiencing those same hiccups. We’re going to just keep chugging away at updating the VM’s so they’re healthy and happy so that our little pieces of software can run on them without issues.
* **What are the blockers?**
  + Locked out of my Dunwoody account for the VM Ware access
  + New member does not want to talk to us about project